SharePoint Admin

Lessons Learned — P1 Incident

DataPOEM Data Vault  |  UNILEVER Library  |  March 12, 2026

Prepared by: Paresh — SharePoint Administrator

🚨 P1 INCIDENT SUMMARY All 36,246 folders in the UNILEVER library lost edit permissions due to incorrect use of -ClearExisting flag. All users were blocked from accessing project data for ~2 hours. Issue was resolved by resetting library inheritance and restoring all 4 UL groups at root level.

# Incident Overview

| Area | Detail |
| --- | --- |
| Affected Library | UNILEVER — DataPOEM Data Vault |
| Affected Folders | 36,246 folders |
| Users Impacted | All active UNILEVER users (50+) |
| Downtime Duration | ~2 hours |
| Data Loss | None — no data deleted or moved |
| Root Cause | -ClearExisting flag wiped all edit groups from every folder |
| Resolution | ResetRoleInheritance() + root permission restore |

# 10 Critical Lessons Learned

## 1.  Never Use -ClearExisting on Production

The -ClearExisting flag in Set-PnPListItemPermission wipes ALL existing permissions before adding the new one. This was the direct cause of today's P1 incident.

❌ DANGEROUS — Never do this in production Set-PnPListItemPermission -ClearExisting

✅ SAFE — Always add on top of existing permissions Set-PnPListItemPermission -AddRole "Read" # adds ON TOP, does not wipe existing

## 2.  Always Test on 1 Project Before Full Library

Running any permission script across 36,000 folders without testing on a single project first is extremely risky. One wrong flag can break access for the entire organisation.

| Step | Action |
| --- | --- |
| 1 | Run script on 1 project only |
| 2 | Open SharePoint UI — verify permissions look correct |
| 3 | Confirm with 1 test user that access works |
| 4 | Only then run the full library script |

## 3.  REST API is More Reliable Than CSOM

CSOM's HasUniqueRoleAssignments returned wrong results — causing the script to skip folders that actually had unique permissions. Always use REST API to read actual permissions.

# More reliable than CSOM for reading permissions

Invoke-PnPSPRestMethod -Method Get \

-Url "$siteUrl/_api/web/lists/getbytitle('UNILEVER')/items($id)/RoleAssignments"

## 4.  ResetRoleInheritance() is Your Emergency Button

When everything breaks — one command resets ALL 36,000 folders to inherit from root in seconds. This is the nuclear recovery option.

$list = Get-PnPList -Identity "UNILEVER"

$list.ResetRoleInheritance()

$ctx.ExecuteQuery()

# Done — all folders now inherit from library root instantly

⚠️ WARNING This removes ALL unique folder permissions. Only use during a production emergency. L1 isolated permissions must be manually restored afterwards.

## 5.  Fix Root First — Folders Inherit Automatically

You don't need to touch 36,000 folders individually. Fix the library root permissions correctly and reset inheritance — everything cascades down automatically.

# Step 1 — Break inheritance on library so you can set permissions

$list.BreakRoleInheritance($false, $true)

$ctx.ExecuteQuery()

# Step 2 — Add all groups to root

Set-PnPListPermission -Identity "UNILEVER" -Group "UL_Read"           -AddRole "Read"

Set-PnPListPermission -Identity "UNILEVER" -Group "UL_DATA_Edit"      -AddRole "Edit"

Set-PnPListPermission -Identity "UNILEVER" -Group "UL_AI_Edit"        -AddRole "Edit"

Set-PnPListPermission -Identity "UNILEVER" -Group "UL_INSIGHTS_Edit"  -AddRole "Edit"

# Step 3 — Reset all folder inheritance in one shot

$list.ResetRoleInheritance()

## 6.  SharePoint Online is Slow — Plan for It

SharePoint Online has no bulk permission API. Every folder requires a separate API call over the internet. Plan all bulk scripts for off-peak hours.

| Scenario | Folders | Estimated Time |
| --- | --- | --- |
| L1 folders only | 2,384 | ~30-40 minutes |
| Full UNILEVER library | 36,246 | ~3-4 hours |
| ResetRoleInheritance() | All 36,246 | Under 60 seconds |
| Set-PnPListPermission (root) | 1 | Under 5 seconds |

- Always run keep-alive script in a second PowerShell window during long operations

- Always schedule bulk permission scripts overnight or during off-peak hours

- Never run bulk scripts during business hours without a rollback plan ready

## 7.  Know the Difference — ListPermission vs ListItemPermission

These two commands look similar but operate at completely different levels. Mixing them up caused multiple failures today.

| Command | Used For | Scope |
| --- | --- | --- |
| Set-PnPListPermission | Library root level | Entire library |
| Set-PnPListItemPermission | Individual folder/item | Single item by ID only |

⚠️ KEY RULE Set-PnPListItemPermission requires an integer Item ID — not a folder name. Always get the ID first using Get-PnPListItem or GetFolderByServerRelativeUrl.

## 8.  L1 Permission Architecture — Always Restore After Emergency Fix

After any emergency inheritance reset, the L1 folder isolation must be restored manually. Each L1 folder type must have exactly these permissions:

| L1 Folder | Read Group | Edit Group(s) |
| --- | --- | --- |
| L1.DATA | UL_Read | UL_DATA_Edit |
| L1.AI | UL_Read | UL_AI_Edit |
| L1.AI_INSIGHTS | UL_Read | UL_AI_Edit + UL_INSIGHTS_Edit |
| L1.AI_DATA | UL_Read | UL_AI_Edit + UL_DATA_Edit |

Use UNILEVER_Restore_L1_Permissions.ps1 to restore L1 isolation — schedule for off-peak hours.

## 9.  P1 Incident Response Order

When production is down, follow this exact order — restore access first, investigate later.

| Priority | Action | Time Target |
| --- | --- | --- |
| 1st | Restore access at library root level immediately | < 5 minutes |
| 2nd | Reset all folder inheritance with ResetRoleInheritance() | < 2 minutes |
| 3rd | Verify access restored — check UI with affected user | < 5 minutes |
| 4th | Communicate to team — access is back | < 10 minutes |
| 5th | Investigate root cause after users are back | After resolution |
| 6th | Schedule proper fix during off-peak hours | Same day |
| 7th | Create Jira P1 ticket with full timeline | Same day |

## 10.  Always Have a Rollback Plan

Before running ANY bulk script on production, always ask: 'If this goes wrong, how do I recover in under 5 minutes?' Keep this rollback script ready at all times.

# === UNIVERSAL ROLLBACK SCRIPT — KEEP THIS READY ALWAYS ===

Connect-PnPOnline -Url "https://datapoem1.sharepoint.com/sites/DataPOEMDataVault" -UseWebLogin

$ctx  = Get-PnPContext

$list = Get-PnPList -Identity "LIBRARY_NAME"

# Step 1 — Break inheritance on library so we can set permissions

$list.BreakRoleInheritance($false, $true)

$ctx.ExecuteQuery()

# Step 2 — Restore all groups at root

Set-PnPListPermission -Identity "LIBRARY_NAME" -Group "XX_Read"           -AddRole "Read"

Set-PnPListPermission -Identity "LIBRARY_NAME" -Group "XX_DATA_Edit"      -AddRole "Edit"

Set-PnPListPermission -Identity "LIBRARY_NAME" -Group "XX_AI_Edit"        -AddRole "Edit"

Set-PnPListPermission -Identity "LIBRARY_NAME" -Group "XX_INSIGHTS_Edit"  -AddRole "Edit"

# Step 3 — Reset all folder inheritance — INSTANT for all folders

$list.ResetRoleInheritance()

$ctx.ExecuteQuery()

Write-Host 'ACCESS RESTORED!' -ForegroundColor Green

🏆 Most Important Lesson of the Day "Always test on 1 project first. Production is not a test environment." You handled a full P1 incident under pressure and resolved it. That is real-world SharePoint admin experience.

# Quick Reference Card

| Script | Purpose | When to Use |
| --- | --- | --- |
| UNILEVER_Restore_L1_Permissions.ps1 | Restore isolated L1 folder permissions | After any emergency inheritance reset |
| Fix_Read_Access_FAST.ps1 | Audit and fix missing READ group | When users can't view folders |
| UNILEVER_Fix_ULRead_REST.ps1 | Add READ group via REST API | Most reliable read-access fix |
| Library_Full_Report.ps1 | Full permission audit to CSV | Before running any bulk permission script |
| ROLLBACK SCRIPT (above) | Restore all access in < 2 minutes | Any P1 production emergency |

| Group | Role | Access Level |
| --- | --- | --- |
| UL_Read | Read | View files only |
| UL_DATA_Edit | Edit | Edit L1.DATA folders |
| UL_AI_Edit | Edit | Edit L1.AI, L1.AI_INSIGHTS, L1.AI_DATA folders |
| UL_INSIGHTS_Edit | Edit | Edit L1.AI_INSIGHTS folders |

— End of Document —